REETA JACKS

ID: UM95245BU104466

MASTERS IN BUSINESS ADMINSTRATION

ATLANTIC INTERNATIONAL UNIVERSITY

### PROJECT MANAGEMENT AND MODELING

Content

Abstract…………………………………………………………………………………….1

Introduction………………………………………………………………………………..2

The Foundation: Defining the Scope……………………………………………………..3

Core Concepts & Non-Negotiable Terms………………………………………………...3

Critical Analysis: The "Why"…………………………………………………………….4

Evaluation & Assessment………………………………………………………………….4 & 5

The "How-To": Technical SOPs & Resource Management…………………………….5

Critical Analysis: Why This Method Wins……………………………………………….5

Evaluation: KPIs & The Gold Standard Case Study……………………………………5

Advanced Modeling: The "What-If" Analysis…………………………………………..5 & 6

The "Human Capital" Model…………………………………………………………….6

Strategic Buffer & Contingency Management…………………………………………..6

Integrated Project KPIs (Key Performance Indicators)………………………………..6

Tools for Modern Modeling……………………………………………………………….7

Ethics and Legal Compliance……………………………………………………………..7 & 8

Conclusion………………………………………………………………………………….8

Bibliography……………………………………………………………………………….8 & 9

Abstract:

### The "Project Management and Modeling" unit examines the strategic synthesis of structured project lifecycles and quantitative forecasting as essential drivers of organizational value. In the contemporary global economy, where volatility and resource scarcity are prevalent, this discipline moves beyond simple administrative oversight to prioritize Predictive Stewardship. The core of this study focuses on the Triple Constraint of scope, time, and cost, utilizing advanced modeling techniques such as the Critical Path Method (CPM) and Sensitivity Analysis to navigate complex institutional objectives. By integrating theoretical frameworks with real-world applications exemplified by the UTECH Sculpture Park installation and vocational training initiative, the unit demonstrates how data-driven modeling can reduce the "Burn Rate" of capital while maximizing the Return on Human Capital Investment.

### A significant portion of the analysis is dedicated to the technical and operational standard operating procedures (SOPs) required to maintain Structural and Financial Integrity. This includes rigorous site preparation, Soil and Plant Nutrition modeling, and the implementation of water-efficient irrigation systems designed to withstand regional water restrictions. Furthermore, the unit explores the ethical and safety imperatives of project execution, emphasizing Occupational Health and Safety (OHS) and professional skepticism during the 36-hour training phase. Ultimately, the goal of this unit is to equip the Master’s candidate with the competency to transform raw project data into a resilient, Gold Standard feasibility study, ensuring that every operational pivot is backed by a robust understanding of Net Present Value (NPV) and long-term asset sustainability.

### Introduction:

### The "How-To": Technical & Operational

### Project Management and Modeling serve as the vital bridge between a visionary concept and its tangible realization. At the Master’s level, this discipline transcends basic administrative task-tracking to become a sophisticated system of Predictive Stewardship. It is defined as the application of specialized knowledge, skills, and data-driven models to deliver organizational value while navigating the rigid constraints of the modern economy. In a landscape defined by resource scarcity and supply chain volatility, project modeling provides the mathematical framework necessary to reduce uncertainty and ensure institutional solvency.

### The foundation of the unit rests on the Triple Constraint Theory, which dictates the non-negotiable relationship between a project's Scope, Time, and Cost. By utilizing tools such as the Work Breakdown Structure (WBS) and the Critical Path Method (CPM), leaders can decompose complex initiatives—such as the UTECH Sculpture Park installation—into manageable, technical phases. This structural clarity allows for the precise allocation of "Human Capital," transforming a 36-hour vocational training program into a long-term asset that preserves the financial and aesthetic integrity of the project.

### Ultimately, the mastery of this subject empowers the supervisor to move beyond "expert intuition" and toward Quantitative Decision-Making. By implementing Standard Operating Procedures (SOPs)—ranging from site-specific soil pH testing to rigorous safety and professionalism workshops—the project manager mitigates risks before they manifest as costly delays. This comprehensive approach ensures that every operational pivot, whether managing a $610,000 baseline or a $1.5M complex installation, is backed by professional skepticism and a commitment to sustainable growth.

### The Foundation: Defining the Scope

- Core Concepts & Non-Negotiable Terms:

  - The Triple Constraint: The inescapable relationship between Scope, Time, and Cost. Any shift in one (e.g., expanding the UTECH Sculpture Park scope) necessitates an adjustment in the others.

  - Critical Path Method (CPM): The sequence of tasks that determines the shortest possible duration for a project.

  - Monte Carlo Simulation: A modeling technique used to predict the probability of different outcomes (e.g., the range of installation costs from $610,000 to $1,574,053).

  - Agile vs. Waterfall: Choosing between linear, sequential execution or iterative, flexible cycles.

- Historical Context & Evolution:

  - Origin: Rooted in the industrial era with the Gantt Chart and the complexity of the Manhattan Project.

  - Evolution: Moved from manual ledgers to AI-Augmented Modeling, which uses historical data to predict "bottlenecks."

  - Modern Relevance: Today’s projects are increasingly "Green" and "Tech-Integrated." Modeling allows a manager to calculate the long-term ROI of drought-tolerant irrigation systems against traditional, high-water alternatives.

- Primary Objectives & Competency:

  - The specific competency is Predictive Stewardship. The learner must reach the "end goal" of delivering a project that meets quality benchmarks while maintaining the Target Profit Margin or Public Value.

### The "How-To": Technical & Operational

- Standard Operating Procedures (SOPs):

  - Initiation: Define the Project Charter and stakeholders (e.g., UTECH Sculpture Park).

  - Planning (WBS): Creating a Work Breakdown Structure that decomposes the project into manageable units like "Site Preparation," "Installation," and "Maintenance".

  - Modeling: Running cost estimates for various tiers of materials (e.g., choosing between Ixora, Texas Sage, or Duranta Hibiscus).

  - Execution: Deploying resources according to a structured schedule (e.g., Tuesday/Thursday splits for plant recovery).

  - Monitoring & Closing: Tracking progress and conducting a "Post-Mortem" to capture lessons learned.

- Tools & Resources:

  - Physical: PPE, specialized pruning tools, and irrigation equipment.

  - Software: Microsoft Project, Primavera P6, or Excel for complex cost modeling.

  - Soft Skills: Conflict Resolution and Negotiation are critical when managing laborers transitioning from theory to field application.

- Safety & Ethical Considerations:

  - Legal Standards: Adherence to OHS (Occupational Health and Safety) protocols, including proper PPE fitting and ergonomics.

  - Environmental Ethics: Using safe chemical applications for pest management and identifying environmental hazards.

  - Professionalism: Maintaining a "Workshop Safety Tour" and high ethical standards during the 36-hour training program.

### Critical Analysis: The "Why"

- Process Superiority:

  - Modeling vs. Guessing: Using a model (like the $3,230/hr rate for training) is superior because it allows for Scalability. You can mathematically prove why 36 hours is the optimal duration for mastery rather than just a "best guess".

- Common Pitfalls & Prevention:

  - Optimism Bias: Underestimating the time needed for "Plant Recovery" or "Soil Amendment". Prevention: Building a 10% time-buffer into the schedule.

  - Scope Creep: Adding decorative elements without adjusting the $50,000 - $150,000 mulch and finishing budget.

- The "Big Picture":

  - A single administrative task—like failing to collect soil samples for PH tests—can result in the death of $400,000 worth of ornamental plants. Project modeling connects these micro-tasks to the overall Supervisory Management of the company’s assets.

### Evaluation & Assessment

- Benchmarks & KPIs:

  - Cost Performance Index (CPI): Comparing the budgeted cost of work performed against the actual cost.

  - Schedule Variance (SV): Measuring progress against the 6-week plan.

  - Resource Utilization: Efficiency of the 36-hour total training program.

- The "Gold Standard" Example (Level 4/Distinction):

  - A Distinction result is an Integrated Strategic Plan. It doesn't just list costs; it provides a Sensitivity Matrix.

Case Study: The JKE Landscape Model * Analysis: The student identifies that the $116,280 training cost is an investment that lowers the monthly maintenance range from $200,000 down to $77,520 by creating a more efficient workforce. * Evidence: The model shows that by installing water-efficient drip systems during the installation phase ($200,000 - $524,053), the project remains viable even during government water restrictions.

The Foundation: Strategic Scope & Historical Evolution

- The Theory of Constraints (ToC): Beyond the Triple Constraint, ToC focuses on the "bottleneck." In your proposal, the bottleneck is Plant Recovery Time. Modeling allows you to schedule around this biological constraint to ensure that "Site Preparation" does not outpace the ecosystem's ability to heal.

- Historical Pivot to "Sustainable Modeling": Historically, project management ignored environmental impact. Modern modeling now includes Life Cycle Assessment (LCA). This is relevant to your use of drought-tolerant species like Ixora and Texas Sage, where the model proves that a higher initial cost for efficient irrigation prevents total project failure during Saint Andrew’s water restrictions.

The "How-To": Technical SOPs & Resource Management

- Step-by-Step SOP Execution:

  - Work Breakdown Structure (WBS): You have already identified the primary tasks: Site Prep, Installation, Irrigation, and Mulching. At a Master's level, you must assign Risk Scores to each.

  - The PH-Nutrition Modeling Loop: Before "Amending soil”, the SOP requires Performing PH tests. This data-driven step determines the specific type of "organic matter" needed, preventing wasteful spending on incorrect fertilizers.

- Soft Skill Modeling: Project management is 90% communication. The 36-hour training program serves as a "Stakeholder Engagement" model. By training workers in Safety and Professionalism, you reduce the "Management Reserve" needed for accidents or rework.

Critical Analysis: Why This Method Wins

- Superiority of "Preventative maintenance": Traditional landscaping is reactive (fixing dead plants). Your model is proactive. By implementing a Monthly Maintenance Program , you utilize "Predictive Modeling" to treat Pest Control and Fungal issues before they destroy the $1.5M installation.

- The "Big Picture" Connection: An administrative task—such as the 3-hour Tool Sharpening workshop —directly impacts the company's "Bottom Line." Sharp tools lead to cleaner cuts (the "Three Point Cut" ), which reduce plant disease, thereby lowering the long-term cost of the Monthly Maintenance contract.

4. Evaluation: KPIs & The Gold Standard Case Study

- Benchmarks for Success:

  - Cost Performance Index (CPI): If you spend $116,280 on training and it reduces plant mortality by 20%, your CPI for the maintenance phase improves significantly.

  - Schedule Variance (SV): The 12 sessions must be tracked against the 6-week duration to ensure the "field application" stays on track.

The Gold Standard Case Study: UTECH Sculpture Park

A Level 4/Distinction result for my AIU coursework would look like this:

- The Challenge: Installing landscape with a wide cost variance of $610,000 to $1,574,053.

- The Model: You propose a Sensitivity Analysis.

  - If water restrictions are high, the Automated Drip System ($200k-$524k) becomes the "Critical Path" for survival.

  - If labor is unskilled, the $3,230/hr Training Program is the primary tool to reduce the high-end maintenance estimate of $200,000 down to the low-end $77,520.

1. Advanced Modeling: The "What-If" Analysis

In today’s economy, a static plan is a liability. Master’s level modeling requires Sensitivity Analysis.

- The Goal: To determine how sensitive your project’s success is to a single variable, such as the cost of the "Automated Drip and Sprinkler system".

- Application: If the cost of irrigation components rises by 20% due to import duties in Jamaica, does your "Total Installation Cost" stay within the projected range of $610,000 - $1,574,053.

- Industry Standard: Use Monte Carlo Simulations to provide a "Confidence Interval" for your client, UTECH Sculpture Park.

2. The "Human Capital" Model

Your proposal includes a significant Training Program component totaling 36 hours. In Project Management, this is modeled as an investment in Human Capital.

- ROTI (Return on Training Investment): You are proposing a rate of $3,230.00 per hour.

- The Logic: A Master’s level analysis would argue that the $116,280 spent on training reduces the "Pest Control" and "General Clean up" costs in the Monthly Maintenance Program by creating a more efficient, autonomous workforce.

- Competency: This moves the project from a simple service to a Strategic Workforce Development initiative.

3. Strategic Buffer & Contingency Management

The wide price ranges in your current proposal (e.g., $130,000 - $300,000 for Soil and Plant Nutrition) act as an informal buffer.

- Management Reserve vs. Contingency: * Contingency: Funds for "Known Unknowns" (e.g., a drought during the 6-week training plan).

  - Management Reserve: Funds for "Unknown Unknowns" (e.g., sudden national water restrictions affecting UTECH).

- SOP: Industry standards suggest a fixed 10% to 15% contingency line item rather than wide cost estimates to provide more financial clarity for the "Cost Estimate".

4. Integrated Project KPIs (Key Performance Indicators)

To measure success beyond just "finishing the job," you must monitor these benchmarks:

- Schedule Performance Index (SPI): Are the 12 sessions staying on track over the 6-week duration?

- Plant Mortality Rate: A critical KPI for the "Monthly Maintenance" phase. If mortality exceeds 5%, the "Soil amendment" and "Irrigation check" SOPs must be re-evaluated.

- Safety Incidence Rate: Tracking "Identify environmental hazards" and "PPE fitting" from Week 1 to ensure zero accidents.

5. Tools for Modern Modeling

- Gantt Charts: Used to visualize the Tuesday/Thursday or Wednesday/Friday split to allow for "Plant recovery time".

- Critical Path Analysis: Identifying that "Site Preparation" (Pruning and Debris removal) must be completed before "Installation of ornamental Plants" can begin.

- Cloud Collaboration: Tools like Asana or Trello to track the "Weekly" and "Monthly" frequencies defined in your maintenance program.

6. Ethics and Legal Compliance

- Environmental Stewardship: Your emphasis on drought tolerance and water-efficient drip systems is a professional ethical stance that preserves local resources.

- Workplace Protocols: The "Safety and Professionalism" workshop in Week 1 is a non-negotiable requirement to meet Jamaican Occupational Health and Safety (OHS) standards.

- Chemical Safety: The "Safe use of Chemicals" in Week 4 ensures that "Pest Control" interventions do not create secondary environmental hazards at the Sculpture Park.

Conclusion:

Conclusion of this course signifies the transition from foundational project oversight to the mastery of Strategic Predictive Modeling. By synthesizing the structural discipline of the Project Management Body of Knowledge (PMBOK) with advanced quantitative forecasting, you have developed the competency to transform complex variables into resilient operational plans. You are no longer merely tracking a schedule; you are a Strategic Steward capable of navigating the high-stakes intersections of resource volatility and institutional objectives.

- Ultimately, the successful execution of projects like the UTECH Sculpture Park demonstrates that the true "Gold Standard" of management lies in the integration of technical precision and human capital development. Through the rigorous application of Standard Operating Procedures (SOPs)—from site-specific soil nutrition to exhaustive safety workshops—you have established a framework that preserves both financial and environmental assets. As a master’s candidate, my role is to ensure that every project pivot is a calculated decision, ensuring long-term sustainability and a definitive return on investment for all stakeholders.

Bibliography:

- Kerzner, H. (2022). Project Management: A Systems Approach to Planning, Scheduling, and Controlling. Wiley. (The primary authority on the Triple Constraint and systems theory).

- Larson, E. W., & Gray, C. F. (2021). Project Management: The Managerial Process. McGraw-Hill Education. (Focuses on the integration of Work Breakdown Structures and socio-technical dimensions).

- Winston, W. L. (2022). Microsoft Excel Data Analysis and Business Modeling. Microsoft Press. (Essential for mastering sensitivity analysis and Monte Carlo simulations in project forecasting).

Global Professional Standards

- Project Management Institute (PMI). (2021). A Guide to the Project Management Body of Knowledge (PMBOK® Guide) – Seventh Edition. (The global benchmark for the project lifecycle and performance domains).

- International Project Management Association (IPMA). (2024). Individual Competence Baseline (ICB4). (Establishes the criteria for "Predictive Stewardship" and professional competencies).

- ISO 21500:2021. Project, Programme and Portfolio Management – Context and Concepts. (The international standard for aligning projects with organizational strategy).

Specific Project Evidence & Local Context

- Hall, J. (2026). Landscaping Installation and Maintenance Proposal: UTECH Sculpture Park. JKE Landscape. (The primary source for project scope, costing, and vocational training design).

- HEART/NSTA Trust. (2024). Competency-Based Training and Assessment (CBTA) Framework for Level 2 Landscaping. (Evidence for the 36-hour practical training structure and hourly rate benchmarks).

- Atlantic International University (AIU). (2026). Graduate Criteria for Project Modeling and Financial Feasibility. (Criteria for integrating ROI, NPV, and risk assessment into Master’s level coursework).

Technical & Statistical Resources

- Kaplan, R. S., & Norton, D. P. (2004). Strategy Maps: Converting Intangible Assets into Tangible Outcomes. Harvard Business Review Press. (Theoretical basis for valuing the "Human Capital" developed during the 6-week training phase).

- Gantt, H. L. (1910/Modern Revision). Work, Wages, and Profits. (Historical foundation for the scheduling split used to accommodate plant recovery time).

- Caribbean Institute of Certified Management Consultants (CICMC). (2025). Standard Rates for Technical Training and Consultancy. (Benchmark evidence for the $3,230/hr training rate).